## Slide 1
Apr 2024
MPIG L/HIRF WG
Status update
IMRBPB Meeting - China
Notes: ‹#›

## Slide 2
L/HIRF WG Members
Regulators:
  CAAC;
  EASA;
  FAA;
  TCCA;
Industry:
  Aerotechna;
  Airbus;
  Archer;
  Boeing;
  Embraer;
  FedEX;
  Gulfstream;
  Leonardo;
  Wisk;

## Slide 3
L/HIRF WG Scope (since last IMRBPB meeting)
CIP EASA 2023-08 - Removal of not MSG-3 related Steps from the L/HIRF Protection Analysis Methodology and Logic Diagram
  MPIG L/HIRF WG was tasked to:
    Support EASA on the rework of the CIP;
    Include regulators for harmonization;
Background on CIP EASA 2023-08
  L/HIRF WG activities resumed in 2022 to support two CIPs from EASA:
    CIP EASA 2020-02 - L/HIRF Assurance Program in MSG-3
    CIP EASA 2020-05 - Analysis of bonding devices in MSG-3
  The MPIG L/HIRF provided comments and proposed changes to the CIPs prior to the 2023 IMRBPB;
  2023 IMRBPB:
    Both CIPs were not part of the CIP package;
    CIP EASA 2023-08 was introduced instead (similar intent as CIP EASA 2020-02);
    L/HIRF WG provided feedback to 2023-08 during the IMRBPB;

## Slide 4
L/HIRF WG Activities
2023 Activities (after IMRBPB)
  Industry discussed the outcome of the IMRBPB and agreed to a way forward;
  Based on regulator’s preference to remove the Assurance Program (AP) from MSG-3, the industry members agreed to make MSG-3 agnostic to the Assurance Program, so long as guidance is provided in the IMPS

## Slide 5
L/HIRF WG Activities
2023 Activities (after IMRBPB)
  October: shared industry position with regulators part of the L/HIRF WG (EASA, FAA, TCCA, CAAC);
    Outcome:
      Create guidance to the IMPS ← Start here;
      The group needed to work on the removal of the AP from the current flowchart and methodology guidance;
      Concern raised about not publishing tasks that were the outcome of the MSG-3 analysis itself;
  November: Initial IMPS guidance shared with the whole group for discussion;
    Comments and proposals received;

## Slide 6
L/HIRF WG Activities
2024 Activities
  January-February: offline discussions (email) on IMPS guidance proposals;
    Draft CIP prepared (IMPS guidance), awaiting agreement on the contents;
  February: meeting to discuss the IMPS proposals;
    Outcome:
      Discussion about the concerns raised before led the group to change gear towards keeping the AP within MSG-3;
        Current issues are related to lack of clarity on current guidance;
        Creating MSG-3 tasks that would not be published in the MRBR/MTBR is of concern;
      Agreed path forward:
        All regulators in the meeting (EASA, FAA, TCCA) supported to keep the AP in MSG-3 if clarifications are provided that would resolve the issues of misuse/misinterpretation of the methodology;

## Slide 7
L/HIRF WG Activities
  March:
    Boeing brought the historical background of the current methodology;
    The group discussed via email the proposals;
    A new CIP was proposed (March 10):
      CIP IND 2024-XX - Clarification to the use of an L/HIRF Assurance Program in the MSG-3 methodology
      Deadline to reach consensus (March 13) was too short. No consensus achieved;
      Majority of industry members agreed with the CIP by March 20;
      No feedback from regulators;

## Slide 8
L/HIRF WG Activities
  April:
    MPIG received the IMRBPB CIP package with reworded CIP EASA 2023-08 R1;
      The CIP does not reflect the discussions that took place in the L/HIRF WG;
      The MPIG does not support the CIP as written based on the same feedback as provided to the original CIP: lack of guidance in the IMPS and removal of guidance from MSG-3 will worsen the harmonization of the use of the Assurance Program amongst OEMs;
MPIG Recommendation (Path forward):
  Continue the work at the L/HIRF WG with industry and the 4 participating regulators;
  Achieve consensus within the L/HIRF WG;
  Share draft CIP amongst each group (IMRBPB and MPIG);
  Present as agreed CIP to the 2025 IMRBPB;

## Slide 9
Notes: ‹#›